PRODUCT REQUIREMENTS DOCUMENT

FlowForge

No-Code Full-Stack Application Development Platform

Rules Engine  ·  Approval Engine  ·  Workflow Engine

| Version | 1.0 — Initial Release |
| --- | --- |
| Status | Draft — For Stakeholder Review |
| Date | March 2026 |
| Confidentiality | Company Confidential |

# Table of Contents

# 1. Executive Summary

FlowForge is an industry-grade, no-code full-stack application development platform that enables business teams to build, deploy, and scale enterprise applications without writing a single line of code. Built on FastAPI (Python), MongoDB, React, and TanStack, FlowForge provides a battle-tested foundation of three core engines — Rules, Approval, and Workflow — that power any business application from CRM and inventory management to HR, helpdesk, and beyond.

Mission Statement Empower every business team to own their software. FlowForge closes the gap between the applications businesses need and the engineering resources available to build them — without sacrificing enterprise-grade reliability, security, or scalability.

## 1.1 The Problem We Solve

Every mid-to-large business runs on custom workflows that don't fit off-the-shelf SaaS tools. Building custom software costs $150K–$2M+ per application, takes 6–18 months, and results in brittle systems that are expensive to change. No-code tools that exist today (Bubble, Webflow, Airtable) either lack enterprise-grade engines, cannot handle complex multi-step approvals, or cannot be self-hosted for data compliance.

## 1.2 The Solution

- A visual application builder backed by a real FastAPI + MongoDB stack — not a simulated database

- Three production-grade engines (Rules, Approval, Workflow) that handle enterprise logic without code

- A self-hostable, open-core architecture that satisfies data residency and compliance requirements

- Target use cases: CRM, Inventory Management, HR & Leave, Procurement, Helpdesk, Project Management

## 1.3 Business Opportunity

| Metric | Current (2026) | Target (2029) |
| --- | --- | --- |
| Low-code/no-code market size | $26.9B | $187B |
| Enterprise software backlog | Avg. 18 months | — |
| Target ARR (Year 3) | — | $15M |
| Target customers (Year 3) | — | 500 enterprises |
| Avg. ACV | — | $30,000 |

# 2. Product Vision & Strategy

## 2.1 Vision Statement

Vision By 2029, FlowForge will be the default platform for enterprise teams to build and operate internal business applications — the way Salesforce owns CRM configuration and Jira owns project management, but fully owned by the customer.

## 2.2 Strategic Pillars

### Pillar 1 — Engine-First Architecture

Every application feature maps back to one of three engines. This ensures business logic is declarative, auditable, and modifiable without redeployment. The engines are the product's moat.

### Pillar 2 — Open Core + Cloud

The core platform is open-source (Apache 2.0). Enterprise features (SSO, audit logs, multi-tenancy, SLA enforcement) are commercial. This drives developer adoption while monetizing enterprise buyers.

### Pillar 3 — Vertical Templates

Pre-built application templates for CRM, Inventory, HR, and Procurement accelerate time-to-value. Customers start from a working app and customize — not from a blank canvas.

### Pillar 4 — API-First / Headless

Every application built on FlowForge exposes a fully documented REST API automatically. This enables integration with existing enterprise systems (ERP, BI, legacy software) without custom connectors.

## 2.3 Competitive Landscape

| Feature | FlowForge | Bubble | Retool | Appsmith | Airtable |
| --- | --- | --- | --- | --- | --- |
| Self-hostable | Yes | No | Yes | Yes | No |
| Rules engine | Native | Limited | None | None | Limited |
| Approval engine | Native | None | None | None | None |
| Workflow engine | Native | Plugin | None | None | None |
| Real backend | FastAPI + Mongo | Bubble DB | External only | External only | Airtable DB |
| Open source core | Yes | No | No | Yes | No |
| Vertical templates | Yes | Yes | No | No | Limited |

# 3. Target Users & Personas

## 3.1 Primary Personas

### Persona 1 — Alex, Operations Manager (Primary Buyer)

| Role | Operations / Business Process Manager at 200–2000 person company |
| --- | --- |
| Pain | Dependent on IT for every process change. Spreadsheets are failing. Off-shelf SaaS doesn't fit. |
| Goal | Own the business software. Launch new workflows in days, not months. |
| FlowForge use | Builds approval flows, configures rules, launches CRM variants without filing tickets. |

### Persona 2 — Priya, IT/Platform Engineer (Technical Champion)

| Role | Senior engineer who evaluates and approves platform choices |
| --- | --- |
| Pain | Business teams file endless tickets for small changes. Needs guardrails. |
| Goal | Offload routine app building to business teams while maintaining security and architecture standards. |
| FlowForge use | Deploys self-hosted FlowForge, configures RBAC, integrates with existing auth systems (LDAP/SSO). |

### Persona 3 — Sam, C-Suite / Digital Transformation Lead (Economic Buyer)

| Role | CTO, COO, or Head of Digital at enterprise |
| --- | --- |
| Pain | Software development backlog is blocking business agility. Vendor lock-in is a risk. |
| Goal | Reduce time-to-deploy for internal tools from months to days. Own the platform. |
| FlowForge use | Approves platform purchase. Tracks ROI via deployment velocity and IT ticket reduction. |

# 4. Product Architecture

## 4.1 High-Level Architecture

FlowForge is structured in four distinct layers, each independently scalable and replaceable:

- Frontend Layer: React 18 + TanStack (Query, Table, Router, Form) — all UI generated from JSON schema

- API Gateway Layer: FastAPI — REST + WebSocket endpoints, auto-generated OpenAPI documentation

- Core Engine Layer: Python services — Rules Engine, Approval Engine, Workflow Engine, Schema Engine, Notification Engine

- Data Layer: MongoDB — Dynamic collections, workflow state, metadata store, immutable audit log

Architecture Principle All business logic lives in configuration documents stored in MongoDB. The engines interpret configuration — they never hard-code behavior. This means any application can be modified at runtime without redeployment, code changes, or downtime.

## 4.2 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend UI | React 18 + Vite | Component ecosystem, fast HMR, broad hiring pool |
| Data fetching | TanStack Query v5 | Server state, caching, background sync, optimistic UI |
| Routing | TanStack Router | Type-safe routes, file-based, nested layouts |
| Data grids | TanStack Table v8 | Virtualized, sortable, filterable enterprise grids |
| API backend | FastAPI (Python 3.12) | Async, Pydantic models, auto OpenAPI, fastest Python web fw |
| Task queue | Celery + Redis | Async workflow steps, scheduled jobs, retry handling |
| Database | MongoDB 7 (Atlas or self-hosted) | Flexible schema for user-defined models, horizontal scale |
| Auth | JWT + OAuth2 / LDAP / SAML | Stateless API auth, enterprise SSO support |
| File storage | MinIO (S3-compatible) | Self-hosted object storage for attachments and exports |
| Deployment | Docker Compose / Kubernetes Helm | Single-command local; production-grade K8s chart |
| Monitoring | Prometheus + Grafana | Metrics, alerting, engine performance dashboards |

# 5. Core Engine Specifications

## 5.1 Schema Engine

The Schema Engine is the foundation of FlowForge. It converts user-defined model configurations into live FastAPI endpoints and React UI components. It is the first thing a user interacts with when building a new application.

### 5.1.1 Model Builder

Users define data models visually. The engine stores model definitions as JSON documents in MongoDB and auto-generates:

- Validated FastAPI CRUD endpoints (GET, POST, PUT, PATCH, DELETE)

- Pydantic v2 validation schemas applied at the API layer

- React form components for create/edit operations

- TanStack Table views for list/search operations

- MongoDB indexes based on marked searchable fields

Supported field types:

| Field Type | Description | Validation Options |
| --- | --- | --- |
| Text | Single or multi-line string | Min/max length, regex, required |
| Number | Integer or decimal | Min, max, precision, required |
| Date / DateTime | Date picker or datetime | Range, relative constraints |
| Select / Multi-select | Dropdown from enum list | Static or dynamic options from another model |
| Relation | Link to another model | One-to-one, one-to-many, many-to-many |
| File / Attachment | File upload (MinIO-backed) | Allowed types, max size |
| Formula | Computed from other fields | JS expression sandbox, read-only |
| Boolean | Checkbox / toggle | Default value |
| Currency | Decimal with currency symbol | Currency code, decimal places |
| User / Role ref | Link to system users or roles | Current user default, filter by role |

## 5.2 Rules Engine

The Rules Engine evaluates declarative business rules at the API layer on every create or update operation. Rules are defined as a JSON DSL — no code required.

### 5.2.1 Rule Types

- Validation rules: block save if condition is not met (e.g., 'End date must be after start date')

- Computed rules: auto-populate a field value based on other fields (e.g., 'Total = Quantity x Unit Price')

- Trigger rules: fire an action when a condition is met (e.g., 'When status changes to Approved, trigger workflow X')

- Visibility rules: show or hide fields on the UI form based on other field values

- Permission rules: restrict field edit access based on user role or record state

### 5.2.2 Rule DSL Structure

Rule JSON DSL Example { "id": "rule_001", "name": "Require manager approval for large deals", "trigger": "on_save", "condition": { "field": "deal_value", "operator": "greater_than", "value": 50000 }, "action": { "type": "trigger_approval", "approval_flow_id": "mgr_approval_v1" } }

### 5.2.3 Supported Operators

equals, not_equals, greater_than, less_than, greater_than_or_equal, less_than_or_equal, contains, not_contains, starts_with, ends_with, is_empty, is_not_empty, in_list, not_in_list, regex_match, changed_to, changed_from, between

### 5.2.4 Rule Chaining

Rules can be chained with AND/OR logic. Rule sets execute in priority order. Circular dependency detection prevents infinite loops. Failed rules return structured error messages to the frontend form.

## 5.3 Approval Engine

The Approval Engine manages multi-step, role-based approval workflows. It operates as a state machine — each approval request is a persistent document that transitions between defined states.

### 5.3.1 Approval Flow Configuration

- Unlimited sequential stages (Stage 1 → Stage 2 → ... → Stage N)

- Each stage has one or more assigned approvers (by role, by specific user, or by dynamic field reference)

- Approval modes per stage: Any one approver, All approvers (unanimous), Majority vote

- Stage conditions: stages can be skipped based on rule conditions (e.g., skip Finance stage if amount < 10,000)

- Parallel approval paths: multiple stages can run concurrently and merge

### 5.3.2 State Transitions

| State | Description | Transitions Available |
| --- | --- | --- |
| Draft | Record saved, not yet submitted | Submit → Pending |
| Pending | Awaiting current stage approver(s) | Approve, Reject, Delegate, Request Info |
| Approved (stage) | Current stage approved, next stage pending | Auto-advance to next stage |
| Info Requested | Approver needs more information | Resubmit → Pending |
| Rejected | Rejected at any stage | Appeal → Pending (if configured) |
| Approved (final) | All stages approved | Trigger configured post-approval workflow |
| Expired | SLA timer elapsed without action | Auto-escalate or auto-reject |

### 5.3.3 SLA and Escalation

- Per-stage SLA timers (configurable in hours/days)

- On SLA breach: send reminder notification → escalate to next approver → auto-reject (configurable policy)

- Full escalation chain audit logged with timestamps and actor details

### 5.3.4 Delegation

- Any approver can delegate their approval authority to another user for a defined time window

- Delegation is audited and revocable

- Out-of-office detection via calendar integration (Phase 2)

## 5.4 Workflow Engine

The Workflow Engine executes sequences of automated actions, either triggered by events (record changes, approvals, time schedules) or invoked manually. Workflows are defined as directed acyclic graphs (DAGs) of steps.

### 5.4.1 Trigger Types

- Record event: on create, on update, on field change, on delete

- Approval event: on approval, on rejection, on escalation

- Schedule: CRON expression or relative (e.g., 24 hours after record created)

- Webhook: inbound HTTP call from external system

- Manual: user clicks a button on a record view

### 5.4.2 Step Types

| Step Type | Description |
| --- | --- |
| Create record | Create a new record in any model with field mappings |
| Update record | Update fields on current or related record |
| Send notification | Email, SMS, in-app, webhook — templated with field values |
| Trigger approval | Start an approval flow for the current record |
| Wait / delay | Pause workflow for N minutes/hours/days |
| Conditional branch | Route to different next steps based on field values |
| Loop | Iterate over a relation list and execute sub-steps per item |
| HTTP request | Call an external REST API with field-mapped payload |
| Sub-workflow | Invoke another workflow and optionally wait for completion |
| Set variable | Compute and store an intermediate value for use in later steps |

### 5.4.3 Reliability

- All workflow runs are persisted to MongoDB with full step-by-step state

- Failed steps retry with exponential backoff (configurable: max attempts, backoff multiplier)

- Dead-letter queue for permanently failed steps with alerting

- Idempotency keys prevent duplicate execution on retry

- Execution history UI shows every run, step status, inputs, outputs, and errors

# 6. Frontend Platform Specifications

## 6.1 Application Builder

The Application Builder is a visual canvas where users assemble pages from a component library. All components are driven by the underlying schema and engine configurations.

### 6.1.1 Page Types

- List view: sortable, filterable, paginated data table using TanStack Table

- Detail view: record display with related records, activity timeline, approval status

- Form view: create/edit form auto-generated from model schema, rule-driven conditional fields

- Dashboard view: configurable KPI cards, charts, and metric tables

- Kanban view: drag-and-drop board based on a status/select field

- Calendar view: date-field-driven calendar display

- Custom page: free-layout canvas with component drag-and-drop

### 6.1.2 Navigation Builder

- Sidebar navigation with grouped menu items

- Permission-gated menu items (hide entire section from unauthorized roles)

- Multi-app navigation: users with access to multiple apps switch via top-level app switcher

## 6.2 Form Designer

Forms are configured visually using a drag-and-drop field canvas. The Form Designer reads the model schema and exposes every field as a draggable component. Advanced configuration includes:

- Field grouping into sections and collapsible panels

- Conditional display rules (show field X only if field Y equals Z)

- Read-only field locking based on record state or user role

- Inline validation feedback driven by the Rules Engine

- Multi-step (wizard) form layouts for complex data entry flows

## 6.3 Dashboard Builder

Dashboards are composed of configurable widgets arranged on a responsive grid:

- Metric cards: single aggregated values with trend indicators

- Bar, line, pie, donut charts: filtered and grouped aggregations over any model

- Data tables: filtered list views with column selection

- Approval queue widget: pending approvals for the current user

- Activity feed: recent record changes across configured models

- Filters bar: date range, user, status — applied globally to all widgets on the dashboard

# 7. Built-In Vertical Application Templates

FlowForge ships with fully pre-configured application templates. These are not mockups — they are complete working applications built entirely on the engine stack, demonstrating the platform's capability and providing immediate time-to-value.

## 7.1 CRM — Customer Relationship Management

### Models

- Contact: name, email, phone, company, title, source, owner, status, tags

- Company: name, industry, size, website, address, owner, contacts (relation)

- Deal: title, company, contact, value, stage, close date, owner, probability

- Activity: type, deal/contact ref, notes, date, outcome, next action

- Task: title, due date, assigned to, related record, status, priority

### Workflows Pre-configured

- New lead auto-assignment to sales rep based on region/industry

- Deal stage change notification to deal owner and manager

- Overdue task escalation after 48 hours

- Weekly pipeline summary email to sales manager

- Deal value > threshold triggers multi-level discount approval flow

## 7.2 Inventory Management

### Models

- Product: SKU, name, category, unit, cost price, sale price, reorder level

- Warehouse: name, location, capacity

- Stock: product, warehouse, quantity, last updated (auto-computed)

- Purchase Order: vendor, items (relation), status, delivery date, total

- Sales Order: customer, items, status, delivery date, total

- Supplier: name, contact, lead time, payment terms

### Workflows Pre-configured

- Auto-generate purchase order when stock falls below reorder level

- Purchase order approval (PO value-based multi-tier approval)

- Goods receipt auto-updates stock and closes PO

- Low stock alert notifications to procurement team

## 7.3 HR & Leave Management

### Models

- Employee: name, department, designation, manager, join date, status

- Leave Type: name, max days, carry-forward policy, requires approval

- Leave Request: employee, type, from date, to date, reason, status

- Department: name, head, parent department

- Shift: name, start time, end time, days of week

### Workflows Pre-configured

- Leave request approval: direct manager → HR (3+ days) → director (5+ days)

- New employee onboarding checklist auto-creation

- Leave balance auto-update on approval

- Birthday and work anniversary notification to team

## 7.4 Procurement & Purchase Management

### Models

- Purchase Requisition: items, requester, department, justification, status

- RFQ (Request for Quotation): linked requisition, vendors, deadline

- Vendor Quote: RFQ, vendor, line items, total, validity

- Purchase Order: approved quote, delivery terms, status

- Invoice: PO reference, amount, due date, payment status

### Workflows Pre-configured

- Requisition approval: department head → finance (above threshold) → director

- RFQ auto-sent to shortlisted vendors on requisition approval

- PO generated from lowest qualifying vendor quote

- Invoice 3-way match validation (PO, GRN, Invoice)

## 7.5 IT Helpdesk

### Models

- Ticket: title, category, priority, requester, assignee, status, SLA deadline

- Category: name, SLA hours, default assignee team

- Knowledge Base Article: title, category, content, related tickets

- Asset: type, serial number, assigned to, status

### Workflows Pre-configured

- Auto-assignment of ticket to team based on category

- SLA breach alert at 80% and 100% elapsed time

- Escalation to team lead on SLA breach

- Ticket closure survey sent to requester

# 8. Enterprise & Platform Features

## 8.1 Multi-Tenancy

- Full tenant isolation at the MongoDB database level (separate DB per tenant or collection-level namespace)

- Tenant-specific branding: logo, color scheme, domain (CNAME support)

- Tenant admin portal: user management, billing, usage dashboards

- Data export and deletion per tenant for GDPR compliance

## 8.2 Role-Based Access Control (RBAC)

- System roles: Super Admin, Tenant Admin, App Admin, App User, Read Only

- Custom roles: define per-app roles with granular permission sets

- Field-level security: mark specific fields as visible/editable only by certain roles

- Record-level security: users see only records they own or that match a defined filter

- API token management: service accounts for integration use cases

## 8.3 Audit & Compliance

- Immutable audit log: every record change stored as an event document with actor, timestamp, before/after values

- Approval history: full chain of custody for every approval decision

- Workflow execution log: every step's input, output, duration, and error state

- Audit log export: CSV/JSON export with date range and actor filters

- Compliance reports: configurable reports for SOC 2, ISO 27001, GDPR evidence packages

## 8.4 Integrations

| Integration | Description |
| --- | --- |
| REST webhooks | Send any event to any external HTTP endpoint |
| Email (SMTP/SES) | Transactional notifications, digest reports |
| Slack / Teams | Step-level notifications to channels, approval actions via chat |
| Google / Microsoft SSO | OAuth2 login, user provisioning |
| LDAP / Active Directory | Enterprise user directory sync |
| WhatsApp / SMS (Twilio) | Notification delivery for field-heavy teams |
| Zapier / Make | Trigger external automation from FlowForge events |
| Custom REST API | Every app auto-generates documented REST API |

# 9. Release Roadmap

## 9.1 Phase 1 — Foundation (Months 1–6)

Phase 1 Goal Ship a working product with the three engines, Schema Engine, CRM and Inventory templates, basic RBAC, and Docker Compose deployment. This is the version used for paid pilot customers.

| Month | Deliverable | Owner |
| --- | --- | --- |
| M1 | Project scaffold: FastAPI monorepo, MongoDB setup, React + Vite + TanStack shell, Docker Compose | Engineering Lead |
| M2 | Schema Engine: Model builder UI, CRUD API generator, Pydantic schema generation, basic form renderer | Backend + Frontend |
| M3 | Rules Engine: Rule builder UI, JSON DSL evaluator, validation + computed rules, trigger rules | Backend |
| M4 | Approval Engine: Approval flow designer, state machine, approver inbox, audit trail | Backend + Frontend |
| M5 | Workflow Engine: Celery integration, step execution, basic step types (create, update, notify, branch, wait) | Backend |
| M5 | Frontend: Dashboard builder, Kanban view, List/Detail/Form views complete | Frontend |
| M6 | CRM template + Inventory template, RBAC, JWT auth, email notifications, Docker Compose packaging | Full team |
| M6 | Private beta launch: 5–10 design partner customers | Product + Sales |

## 9.2 Phase 2 — Scale & Enterprise (Months 7–12)

Phase 2 Goal Harden the platform for enterprise buyers. Add SSO, multi-tenancy, advanced workflow steps, HR and Procurement templates, and Kubernetes deployment. Launch publicly at a major industry event.

| Month | Deliverable | Owner |
| --- | --- | --- |
| M7 | Multi-tenancy architecture, tenant admin portal, tenant-level branding | Engineering |
| M8 | SSO: Google, Microsoft, SAML 2.0, LDAP/AD sync, field-level RBAC | Security + Engineering |
| M9 | Advanced workflow steps: HTTP request, sub-workflow, loop, set variable; dead-letter queue | Backend |
| M10 | HR & Leave template, Procurement template, Helpdesk template | Product + Frontend |
| M11 | Kubernetes Helm chart, Prometheus + Grafana dashboards, audit export, compliance reports | DevOps |
| M11 | Slack / Teams integration, Zapier / Make connector, WhatsApp notification via Twilio | Integrations |
| M12 | Public launch: product hunt, SaaS pricing live, cloud-hosted offering, partner program launch | Product + Marketing |

## 9.3 Phase 3 — Marketplace & AI (Months 13–18)

- Template marketplace: community-contributed application templates with one-click install

- AI-assisted rule and workflow builder: describe in natural language, AI generates the JSON config

- AI field suggestions: auto-recommend fields when creating a new model based on app type

- Advanced analytics: time-series dashboards, cross-model aggregations, scheduled report delivery

- Mobile companion app: approver inbox, record viewing, form submission (React Native)

- White-label / reseller program: partners can rebrand and resell FlowForge

# 10. Go-to-Market Strategy

## 10.1 Pricing Model

| Tier | Price | Users | Apps | Support |
| --- | --- | --- | --- | --- |
| Community | Free (self-hosted) | Unlimited | 5 apps | Community forum |
| Starter | $299/month | Up to 25 | Unlimited | Email (48h SLA) |
| Business | $999/month | Up to 100 | Unlimited + SSO | Email + chat (8h SLA) |
| Enterprise | Custom ACV | Unlimited | Unlimited | Dedicated CSM, SLA |
| Cloud Hosted | +$0.10/record/mo | Included | Included | Managed infra |

## 10.2 Launch Strategy

### Pre-Launch (Months 1–5)

- Recruit 10 design partner companies — get them on private beta in Month 6

- Build in public: weekly engineering blog posts, Twitter/LinkedIn technical content

- Developer community: open-source the core on GitHub, submit to Hacker News, Reddit r/selfhosted

- Conference presence: demo at SaaStock, Web Summit, and regional SaaS events

### Launch (Month 12)

- Product Hunt launch — coordinated upvote campaign from design partners and community

- Launch blog: 'We built Bubble + Zapier in one platform on FastAPI and MongoDB'

- Paid search: Google Ads on 'no code CRM', 'no code workflow builder', 'internal tools platform'

- Integration partnerships: MongoDB Atlas Marketplace listing, Celery/Redis ecosystem presence

- Analyst briefings: G2, Capterra category creation (No-Code Enterprise Platform)

### Post-Launch Growth

- Content SEO: 'How to build X without code' for each vertical template

- Channel partners: systems integrators and digital transformation consultancies

- Developer advocacy: monthly webinars, template showcase, community spotlights

- PLG motion: Community tier drives bottom-up adoption; sales-assist for >25-user upsell

## 10.3 Success Metrics

| Metric | Month 6 Target | Month 12 Target |
| --- | --- | --- |
| GitHub stars | 500 | 5,000 |
| Community signups | 200 | 2,000 |
| Paid customers | 10 (design partners) | 80 |
| Monthly Recurring Revenue | $15,000 | $150,000 |
| Net Revenue Retention | — | >105% |
| Time-to-first-app (new customer) | <2 hours | <30 minutes |
| Apps deployed on platform | 50 | 800 |

# 11. Team Structure & Execution

## 11.1 Founding Team Requirements

| Role | Responsibilities | Required Skills |
| --- | --- | --- |
| CTO / Lead Backend Engineer | FastAPI architecture, engine development, MongoDB design | Python, FastAPI, MongoDB, Celery, system design |
| Lead Frontend Engineer | React app builder, TanStack integration, UI/UX | React, TanStack, TypeScript, design systems |
| Product Manager | Roadmap, customer discovery, vertical template specs | B2B SaaS, enterprise software, no-code space |
| DevOps Engineer | Docker/K8s, CI/CD, monitoring, cloud infra | Kubernetes, Helm, Prometheus, AWS/GCP |
| Sales / Customer Success | Design partner onboarding, enterprise sales, support | Enterprise SaaS sales, technical customer success |

## 11.2 Budget Estimate — Year 1

| Category | Monthly | Annual |
| --- | --- | --- |
| Engineering salaries (4 engineers) | $48,000 | $576,000 |
| Product / Sales (2 people) | $20,000 | $240,000 |
| Infrastructure (cloud hosting, SaaS tools) | $3,000 | $36,000 |
| Marketing (content, events, ads) | $5,000 | $60,000 |
| Legal, accounting, miscellaneous | $2,000 | $24,000 |
| Total Operating Expense | $78,000 | $936,000 |
| Projected Year 1 Revenue | — | $180,000 |
| Net Burn (Seed required) | — | ~$750,000 |

Funding Strategy Target $1.5M seed round to fund 18 months of runway through Phase 2 public launch. Series A trigger: $1M ARR and 100 paying customers. Key investors: B2B SaaS-focused seed funds, strategic angels from Salesforce / ServiceNow ecosystem.

# 12. Risks & Mitigations

| Risk | Severity | Description | Mitigation |
| --- | --- | --- | --- |
| Engine complexity underestimated | High | Rules + approval + workflow are each multi-month builds. Scope creep is likely. | Time-box each engine to 4-week sprints. Ship MVP engine first, iterate with design partners. |
| Competitive response | Medium | Retool, Appsmith, or Salesforce Low Code could add approval/rules engines. | Move fast. Open-source moat. Enterprise self-host differentiates. |
| MongoDB at scale | Medium | Flexible schema risks inconsistency; large tenants may hit performance limits. | Enforce schema validation at engine level. MongoDB Atlas auto-scaling. Add read replicas early. |
| Enterprise security review | High | Large enterprise buyers require SOC 2 Type II before purchase. | Start SOC 2 audit in Month 8. Self-hosting option bypasses cloud trust issue. |
| Developer adoption of open core | Medium | GitHub stars don't convert to paid customers without a clear upgrade path. | Open core = engines. Commercial = multi-tenancy, SSO, compliance. Clear value gap. |
| Celery worker reliability | Medium | Workflow engine depends on Celery/Redis. Worker failures can block business processes. | Worker health monitoring, dead-letter queues, automatic worker restart policies. |

# 13. Definition of Done — Release Criteria

## Phase 1 Release Gates (Month 6)

- Schema Engine creates a model with 10+ field types and generates working CRUD API in under 5 minutes

- Rules Engine evaluates at least 50 sequential rules per request with <10ms overhead

- Approval Engine completes a 3-stage approval flow with SLA timer and escalation

- Workflow Engine executes a 10-step workflow asynchronously with retry on failure

- CRM template deployed and functional: create contact, create deal, trigger approval on deal > $50K

- All API endpoints protected by JWT auth with RBAC enforcement

- Docker Compose single-command deployment verified on macOS, Ubuntu, and Windows WSL2

- System handles 100 concurrent API requests with <200ms p95 response time

- Zero critical security vulnerabilities (OWASP Top 10 tested)

## Phase 2 Release Gates (Month 12)

- Multi-tenancy: 20 tenants isolated with zero cross-tenant data leakage

- SSO: Google, Microsoft OAuth2, and SAML 2.0 login tested with 5 enterprise customers

- Kubernetes deployment handles horizontal autoscaling under load test

- Audit log captures every field-level change with actor, timestamp, and before/after values

- All 5 vertical templates (CRM, Inventory, HR, Procurement, Helpdesk) production-ready

- Platform onboards a new customer to a working custom app in under 2 hours

- Uptime SLA: 99.5% on cloud-hosted tier

# 14. Appendix

## A. Glossary

| Term | Definition |
| --- | --- |
| Schema Engine | The FlowForge module that converts user-defined model configurations into live API endpoints and UI components |
| Rules Engine | The module that evaluates declarative if/then business rules at the API layer on every data operation |
| Approval Engine | The state machine that manages multi-step, role-based approval flows with SLA enforcement |
| Workflow Engine | The async task executor that runs sequences of business process steps triggered by events or schedules |
| Rule DSL | Domain Specific Language — a JSON structure defining rule conditions and actions without code |
| DAG | Directed Acyclic Graph — the workflow step structure ensuring no circular execution loops |
| RBAC | Role-Based Access Control — permission system where access is granted by role assignment |
| Open Core | Business model where the core product is open-source and advanced features are commercial |
| ACV | Annual Contract Value — the annualized revenue from a single customer contract |
| SLA | Service Level Agreement — a committed time limit for completing an action (e.g., approval within 24 hours) |
| Tenant | A single customer organization with its own isolated data, users, and configuration on the platform |
| Dead-letter queue | A queue that stores failed workflow steps that have exhausted all retry attempts |

## B. Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Product Team | Initial PRD — full platform specification for seed round and engineering kickoff |

FlowForge — Confidential  |  Not for distribution  |  © 2026 FlowForge Inc.